Submitting New Projects

- Any projects dealing with new modifications in a training area must be approved by the battalion S-3’s.

If the project is to an existing building or area not in a training area, it must be approved by the area commander and the battalion S-4.

- All projects will have a detailed description and at least two drawings or pictures of what the requesting unit is wanting prior to everything being submitted.

- A cover sheet, Submission Project sheet and all other project related paperwork can be sent by e-mail or Fax to Staff Sergeant Jason S Selby.                               Note: If faxing pictures and drawings make a copy of the picture first to ensure that the picture will come out in a fax. Dark faxes will result in a delay in the submission process.

# Submission Process

- Once the request is sent to SSgt Selby at TRMD it is reviewed.

- The project will have a routing sheet with a brief overview of the project that is being submitted made up for approval by the TRMD Director Mr. John Carretti.

- A Preliminary Environmental Data sheet will be submitted to Base Environmental for site approval. Note: This process could take a week or a year to get approval due to all the environmental controls that are on the base.

- A copy of the project is sent to Range Operations Division for their approval and comments and also to Facilities Maintenance Division for a site survey to be scheduled and completed.

- Once TRMD has received all the required approvals it will be prioritized for funding.

- When Funding has been approved and monies have been allocated for the project it then goes to bidding for contract. 3 bids are always taken for best price and value to the government. Lowest bidder will win the contract.

- Once the contract has been awarded the project will begin and it could take up to a year or two before the project is completed. Smaller projects could be completed faster than a year. Note: If it is a small project and you will be doing the construction all the approval paperwork will be returned to you and work may begin.

- Upon completion of work a final walk through will be done with TRMD and the requesting unit POC to ensure the completion and that it meets the requirements needed.